# EMD v1.12 — Developer Response to UAT

Table of Contents

# v1.12 — Developer Response to UAT Feedback

From: Development To: UA Tester Re: Your v1.10/v1.12 UAT comments — what's been changed, how to verify, and where I still need your input Build: v1.12 (local main, unpushed→pushed this revision) · all gates green (build · 1093/1093 tests · lint 0 · knip clean)

Thank you for the detailed UAT pass — several of your comments caught real issues (the drill-down points were genuinely unclickable, the audit log hid the login username, and the doc-quality page hid the absolute counts). Below is a per-issue response: what changed, how you can verify it in the app, and the few open questions where I need a decision or a screenshot.

Legend: ✅ Closed · 🔧 Fixed this round (please re-test) · ❓ Open — needs your input

## Closed — please verify

### ✅ #1 — Multi-select centers (QUAL-024)

Changed: the single-center dropdown is now a multi-select chip filter, shared by Datenqualität and Analyse. It narrows what you see on the client; the server still restricts to your authorized centers. How to verify:

- Datenqualität → center filter: click two center chips → only those centers' cases show; deselect all → all your centers show.

- Repeat on Analyse.

- (Security) You should never see a center you aren't assigned to, regardless of selection.

### ✅ #4 — Approve/flag control placement (QUAL-025)

Changed: the flag-status (approve) control now also appears near the top of the case-detail panel, above the full patient values — no more scrolling past everything. How to verify: open a flagged case in Datenqualität → the status dropdown is reachable at the top; changing it there updates the flag (same as the bottom control).

### ✅ #5 — Drill-down from chart to case (FALL-010) — was a real bug

Changed: you were right that this didn't work — the trajectory scatter points were rendered at zero size (a Recharts v3 issue), so they were invisible and unclickable. Fixed: points now have a visible, clickable size. How to verify: Analyse → Verläufe → the per-visit scatter points are visible; single-click a point → it opens that patient's case detail. (Drill-down is intentionally disabled in cohort-compare mode.)

### ✅ #7 — Chart label clarity (FALL-012)

Changed: case-detail chart labels are now explicit: CRT legend "CRT (µm)", Visus Y-axis "Visus (Dezimal, bestkorrigiert)", and the interpolation note reads "Offener Kreis = interpolierter Wert (keine Messung)". How to verify: open any case detail with Visus/CRT data → confirm the legend/axis/interpolation wording reads clearly.

### ✅ #9 / AUDIT-02 — Audit log login actor — your "unauthenticated" question

Changed: you asked why login rows showed unauthenticated. Those were successful logins (status 200); the username was in the row body but the actor column fell back to unauthenticated because a login request has no token yet. Now login rows show the attempted username as the actor — so you can see who logged in and, on a failed attempt, which account was targeted. (Password stays redacted; control characters stripped; truly token-less non-login requests still show unauthenticated.) How to verify:

- Log in as admin → Protokoll: your login row now shows actor admin (not unauthenticated).

- Try a login with a wrong password for some username → the failed row shows that attempted username.

- PROT-001: deleted users keep their real historical name; they cannot appear as anonymous (sessions are revoked on deletion).

## Fixed this round (found via an adversarial self-review) — please re-test

### 🔧 #3 — Absolute counts on the quality overview (QUAL-023)

Root cause: you "couldn't find the absolute values" — they were prominent on Datenqualität but only the percentage showed on Dokumentationsqualität (the count was a tiny footnote). Also, the population total was summing per-center counts, which double-counted patients seen at multiple centers. Changed: both quality pages now show a prominent "Grundgesamtheit: N" label, and the count is the number of distinct patients (no double-counting), with count/total on each summary card. How to verify: open Dokumentationsqualität → a "Grundgesamtheit: N" line is visible above the metric cards, and each card shows an absolute count, not just %.

### 🔧 #6 — Cohort reference overlay in case detail (FALL-011)

Root cause: the overlay (a) compared the patient against a cohort band that included that same patient, and (b) matched cohort data by exact calendar date — so on real data, where cohort patients rarely have a visit on the patient's exact dates, it often rendered nothing (would have looked broken to you). Changed: the index patient is now excluded from its own reference, and cohort statistics are aggregated by month so the band/median actually render across the trajectory. How to verify: open a case detail, enable the cohort-reference toggle → a median line + shaded IQR band appear along the Visus/CRT trajectory.

### 🔧 #8 — Missing axis ticks (A-06) — partially; see open question

Changed: explicit tick configuration added across all case/analysis charts so tick labels no longer drop on tight layouts. Re-test + see open question below (I still need your screenshot to confirm the exact chart you flagged).

## ❓ Open — I need a decision or a screenshot from you

### ❓ Q1 — A-06: which chart had the missing ticks?

I applied tick fixes broadly, but the original note just said "Screenshot benötigt." Please attach the screenshot of the chart where ticks were missing so I can confirm it's covered (or fix that specific one).

### ❓ Q2 — QUAL-022: what should the time filter scope?

Right now the time-range filter on Datenqualität controls which cases count toward the Grundgesamtheit (a case is included if it has activity in the window). However, each included case's quality assessment / anomaly detection still uses its full visit history, not only the windowed visits. Question: is that the intended semantic ("population = cases active in the window, assessed over their full history"), or should the anomaly checks themselves be restricted to the selected window? I left the assessment over full history (it's the safer clinical default), but it's your call.

### ❓ Q3 — (minor) Center filter with a stale selection

If a center you've selected later disappears from the available list (e.g. data reload), the chip stays selected but matches nothing. Low priority — do you want it auto-pruned, or is it fine as-is?

## Not changed (by design / confirmed earlier)

- FALL-010 interaction, FALL-012 wording, FALL-011 reference statistic (median+IQR), threshold scope (global), Analyse center filter (kept) — all confirmed with you on 2026-05-26; no change.

## Backlog (logged for the next version, v1.13)

Per-site/per-cohort thresholds; QUAL-004 missing-value imputation; Keycloak OIDC + dead-path cleanup (blocked on infra); and a rare intermittent test flake to hunt. These are tracked as seeds (.planning/seeds/SEED-001..004).

Once you've answered Q1–Q3 and re-tested the 🔧 items, this milestone is ready to finalize.